Initial Project Planning – Product Backlog, Sprint Schedule and Estimation

| Date | 7 October 2026 |
| --- | --- |
| Team ID | Individual |
| Project Name | India's Agricultural Crop Production Analysis |
| Maximum Marks | 4 Marks |

Project Backlog and Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Preparation | US-1 | As a data analyst, I can load the agricultural dataset into Tableau so that the complete dataset is available for analysis. | 2 | High | Aditya Jathar | 7 Oct 2026 | 8 Oct 2026 |
| Sprint-1 | Data Collection & Preparation | US-2 | As a data analyst, I can verify the dataset structure, fields, rows, units and data quality before visualization. | 2 | High | Aditya Jathar | 7 Oct 2026 | 8 Oct 2026 |
| Sprint-1 | Data Collection & Preparation | US-3 | As a user, I can understand the agricultural production data covering crops, states, seasons, years, area, yield and production. | 2 | Medium | Aditya Jathar | 8 Oct 2026 | 8 Oct 2026 |
| Sprint-2 | Data Visualization | US-4 | As a user, I can view total agricultural production and total agricultural yield through KPI cards. | 2 | High | Aditya Jathar | 9 Oct 2026 | 9 Oct 2026 |
| Sprint-2 | Data Visualization | US-5 | As a user, I can analyze yield trends from 1997 to 2021 using a line chart. | 2 | High | Aditya Jathar | 9 Oct 2026 | 9 Oct 2026 |
| Sprint-2 | Data Visualization | US-6 | As a user, I can analyze production by state, crop, year, season and production unit using suitable charts and a map. | 3 | High | Aditya Jathar | 9 Oct 2026 | 10 Oct 2026 |
| Sprint-2 | Data Visualization | US-7 | As a user, I can identify leading agricultural-producing states and compare cultivated area across states and crops. | 3 | High | Aditya Jathar | 10 Oct 2026 | 10 Oct 2026 |
| Sprint-3 | Dashboard & Story | US-8 | As a user, I can view the major agricultural insights together in an interactive dashboard. | 3 | High | Aditya Jathar | 11 Oct 2026 | 11 Oct 2026 |
| Sprint-3 | Dashboard & Story | US-9 | As a user, I can navigate a Tableau story containing agricultural overview, geographic, crop-wise, season-wise, state-wise and year-wise insights. | 3 | High | Aditya Jathar | 11 Oct 2026 | 12 Oct 2026 |
| Sprint-3 | Performance & Integration | US-10 | As a user, I can use State, Crop and Production filters to explore the dashboard dynamically. | 2 | High | Aditya Jathar | 12 Oct 2026 | 12 Oct 2026 |
| Sprint-3 | Performance & Documentation | US-11 | As a project evaluator, I can review the dataset size, number of visualizations and performance-testing evidence. | 2 | Medium | Aditya Jathar | 12 Oct 2026 | 13 Oct 2026 |

Note: Team ID and additional team members were not provided in the project information, so they are intentionally left as 'To be filled' rather than invented.